DEEPSHIVA – ROUND 2 – PROGRESS REPORT

TEAM NAME : brocode

Institute Name : Vellore Institute of Technology

Problem Statement : Health Chatbot

Progress Made (Till Date)

Project Foundation

Developed a basic structure of the health chatbot on a local environment integrating LangChain framework and RAG (Retrieval-Augmented Generation) pipeline.

The chatbot currently supports text-to-text interaction and retrieves contextually relevant medical information from vectorized document databases.

Data Collection & Preprocessing

Collected and processed domain-specific data from:

- AYUSH Ministry official guidelines

- PubMed and other verified healthcare websites

- Government health resources and Ayurveda datasets

Implemented data loading and chunking pipeline using:

- DirectoryLoader, PyPDFLoader, and RecursiveCharacterTextSplitter (LangChain)

Ensured text segmentation into manageable 500-token chunks with minimal overlap for better retrieval accuracy.

Embedding & Vector Store

Created semantic embeddings using sentence-transformers/all-MiniLM-L6-v2 (HuggingFace model).

Set up and configured Pinecone Vector Database for efficient vector search and retrieval:

- Created and managed index medical-chatbot with 384-dimensional embeddings and cosine similarity metric.

- Integrated Pinecone into LangChain for real-time contextual search of medical knowledge.

LLM Integration

Integrated OpenAI’s LLM (gpt-3.5-turbo) for response generation.

Established a prompt template for concise, medically accurate answers:

- Restricts responses to 3 sentences

- Encourages acknowledgment when uncertain (“I don’t know”)

Currently functional for QA-style text output; however, API subscription (paid) is required for large-scale testing and deployment.

Code Implementation Highlights

- helper.py: Handles document ingestion, filtering, chunking, and embedding setup.

- prompt.py: Defines structured prompt for consistent LLM output.

- store_index.py: Loads embeddings, creates Pinecone index, and manages vector storage and retrieval.

Current Output

The chatbot successfully retrieves relevant information from AYUSH and PubMed datasets and produces concise answers based on the given query.

Demonstrates the foundation of domain-specific retrieval and medical accuracy filtering.

Upcoming Approach — Detailed Stepwise Plan

Objective: Convert prototype (LangChain + Pinecone + OpenAI) into a robust, domain-safe, multilingual, privacy-aware health chatbot (Ayurveda + Yoga focus).

1. Stabilize data & retrieval (Sprint 1)

- Curate and tag all data (AYUSH guidelines, PubMed, govt resources). Add metadata: source, type, language, trust_score.

- Improve ingestion: remove citations/footnotes, normalize medicine names, deduplicate.

- Enhance chunking: semantic & heading-aware chunks (chunk_size ≈ 500, overlap 50 for testing).

- Swap/test embeddings to domain models (Bio/BERT variants) and measure retrieval recall.

- Organize Pinecone namespaces per data type and store rich metadata.

Deliverables: Cleansed indexed dataset; improved retrieval accuracy (baseline tests).

2. Harden grounding & reduce hallucination (Sprint 1–2)

- Adopt prompt requiring source citation; limit responses to 3 sentences and enforce “I don’t know” when unsupported.

- Implement hybrid retrieval (dense + lexical), only pass high-scoring chunks to LLM.

- Add answer-postfilter that compares generated claims to retrieved context and suppresses unsupported claims.

- Add rule engine for drug interaction checks to run before generation.

Deliverables: Grounded responses with citations, decreased hallucination measured on evaluation set.

3. Fine-tune domain model using PEFT/LoRA (Sprint 2–3)

- Prepare dataset: 5k–20k instruction+context+gold answers derived from AYUSH and PubMed.

- Fine-tune a base HF model (e.g., Llama-like or biomedical LLM) using PEFT/LoRA to limit resource use.

- Validate with clinical QA tests and tune LoRA hyperparameters (rank, alpha, epochs).

Deliverables: PEFT weights for domain LLM, connected to RAG for generation.

4. Multilingual & voice support (Sprint 2–4)

- Start with translation layer: user → English → retrieval → generate → translate back.

- Use Indic translation models (IndicTrans2) or multilingual embeddings as next step.

- Integrate STT (Whisper/Vosk) and TTS for voice interactions; add voice-guided meditations.

Deliverables: Hindi baseline support, STT/TTS pipeline working end-to-end

5. Sentiment & empathetic responses (Sprint 2)

- Add sentiment & mental health intent detectors.

- Route high-risk cases to emergency protocol; show calming scripts and resources for mild distress.

Deliverables: Emotionally aware responses and escalation handles.

6. Emergency triage & gov API integration (Sprint 3)

- Implement symptom severity rules + classifier to detect red flags.

- Integrate Ayushman Bharat / eSanjeevani APIs to redirect critical users to telemedicine or nearest hospital.

- Test geolocation-based hospital lookup and emergency flows.

Deliverables: Triage module with verified red-flag handling and API integration.

7. Privacy, compliance & audit (Sprint 3–4)

- Enforce no-PII storage policy; use pseudonymous session IDs.

- Encrypt data at rest and in transit.

- Design a permissioned blockchain audit flow for prescriptions (hash + timestamp).

- Document data retention & anonymization policy; add role-based access and logs.

Deliverables: Compliance design doc, basic blockchain audit PoC, encryption implemented.

8. Testing, evaluation & deployment (Sprint 4)

- Define metrics: medical correctness, hallucination rate, retrieval precision@k, latency, multilingual accuracy.

- Run automated and manual clinical evaluations.

- Containerize services, set up CI/CD, and deploy with monitoring and human-in-loop review for flagged outputs.

Deliverables: Tested system on staging, monitoring dashboards, deployment to demo environment.

Tools & Models (Summary)

- Frameworks: LangChain, Hugging Face Transformers, PEFT/LoRA

- Embeddings: Bio / Sentence Transformers variants

- Vector DB: Pinecone (namespaces by data type)

- LLM: OpenAI for prototyping; HF self-hosted model + PEFT for domain fine-tuning

- APIs: Ayushman Bharat, eSanjeevani

- Voice/Multilingual: Whisper, IndicTrans2 or HF translation models

- Security: AES-256, TLS, permissioned blockchain (Hyperledger/Ethereum private)